# Concept: Company Management System (CMS)

Concept: Company Management System (CMS)

A system that contains all data/processes and reports of an employee on the company

Project Group Members

| Name | Student ID | Responsibilities |
| --- | --- | --- |
| Amon Oswald Hackl | 673040671-2 | Planning /register /contact_list /user_data |
| Premiga Pengtap | 673040672-0 | GUI /Login_page /Main_page /helpdesk |
| Yu Thandar Kyaw | 673040470-2 | UX/UI /report /error /Main_page /approved |

Motivations and Problem Statements

What real-world problem

- There are many difficulties in a company in managing employee data, approvals, and requests. Most of the traditional methods, such as spreadsheets, cause delays and security risks.

Who experiences it and how

- HR departments, managers, employees, companies, and every company that doesn't have a time-saving and easy-to-use Company Management system. They don't have enough employee data, and employees have difficulties checking approvals, reports, and help desk requests in one place.

Why is it important to solve

- It reduces a lot of tasks, helps company data be more consistent, and improves the security of each position's control.

Why it's worth solving — (2)genuine problems

1) Toyota Production Crisis (2009)

- Because the company became bigger, they faced control inefficiency in the management system. It shows it can cause slow decision-making and also loss of productivity.

2) Blockbuster depended only on physical stores while Netflix launched online streaming. It shows the failure to adopt new technology.

Objectives

- Develop login and register system to ensure security for employees and managers.

- Implement employee data and update user data.

- Create an approval system in which managers or higher positions can approve or deny user requests digitally.

- Develop a helpdesk system in which employees can submit and report their problems

- Create a log-out feature to have strong security and user control.

Target Group

- Employees (submitting requests, view data)

- HR officer / managers and higher(manage employees record and control approval)

Their need and pain points

- They need an all-in-one platform to manage company data.

- They find difficulties with a slow, unorganized approval process.

- They need to track employees requests and helpdesk.

Core features and functionality that will be implemented

- Login / Register / Status / Error feedback / Report App

- Data / Contact_List / Approve / Helpdesk / Logout

Features that are specifically NOT included in this version

- SQL database: all data is stored in local JSON files (users, requests, reports).

- Network / multi-computer use: the app runs on one computer only.

- Real file upload: attachments are saved as a path to a file on the same computer.

- Email or push notifications for new requests and helpdesk tickets.

- Password reset / "forgot password" feature.

Technical limitations and constraints

- Desktop app built with Tkinter, so it only runs where Python is installed.

- Fixed window sizes (1000x1000 login, 1800x1000 main page) may not fit small laptop screens.

- JSON files are not safe when many users write at the same time.

- Requires the external libraries Pillow and tkcalendar (pip install Pillow tkcalendar).

- Passwords are hashed (PBKDF2), but there is no account lockout after failed logins.

Project timeline and major milestones

| Activities |  |  | Week |  |  |  |  |  |  | Annotation (in-progress) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 |  |
| Plan Diagram (OOP, GUI, UxUi, Data) / Features |  |  |  |  |  |  |  |  |  |  |
| GUI_Loginpage (Login, Register, Report, Error) |  |  |  |  |  |  |  |  |  |  |
| GUI_Mainpage (Profile,User_Data,Logout) |  |  |  |  |  |  |  |  |  |  |
| GUI_Mainpage (Contact_List) |  |  |  |  |  |  |  |  |  |  |
| GUI_Mainpage (Approved) |  |  |  |  |  |  |  |  |  |  |
| GUI_Mainpage (Helpdesk) |  |  |  |  |  |  |  |  |  |  |
| Combining And Testing |  |  |  |  |  |  |  |  |  |  |

Development Tools

Programming languages

- Python

- JSON (data storage)

Libraries

- datetime

- tkinter

- Pillow (PIL) - background image

- tkcalendar - birthday picker

- hashlib, hmac - password hashing

- json

- re

- os

- shutil, uuid, pathlib, random

Software and Services

Design tools

- Figma

- Drawio

Testing code

- The MYP group will make the testing code.

Team Resource

- CDLC studio room

Communication tools

- Messenger

Related Work

Mypass

Design planning

CMS_Group4_MYP.pdf

User diagram

User_diagram_Group4_MYP.pdf

Windows & Page

- Front_Page ()

Login() :

Register() :

Report() :

- Main_Page ()

User_Data() :

User_Contact_list() :

Approve() :

User_Helpdesk() :

Admin_Data() :

Admin_Helpdesk() :

Logout() :

| Position | User_Data() | User_Contact_list() | Request() | Approve() | Admin_Contact_list() | Helpdesk() |
| --- | --- | --- | --- | --- | --- | --- |
| Support | / |  | / | / | / | / |
| Board | / | / | / | / |  |  |
| Human resources | / |  | / | / | / |  |
| Manager | / | / | / | / |  |  |
| Worker | / | / | / |  |  |  |